EXPRESSION OF INTEREST

Revamping and Re-Designing of the
Benguela Current Convention (BCC) Website

| Submitted by: Job Angula Technology Consulting cc Windhoek, Namibia info@angulaconsulting.com www.angulaconsulting.com | Submitted to: Benguela Current Convention (BCC) Secretariat No. 1 Strand Street P/Bag 5031 Swakopmund, Namibia |
| --- | --- |

February 2026

TABLE OF CONTENTS

| Section A | Cover Letter | 3 |
| --- | --- | --- |
| Section B | Company Profile | 4 |
| Section C | Technical Proposal | 6 |
| Section D | Work Plan | 14 |
| Section E | Financial Proposal | 16 |
| Section F | References | 18 |
| Annexures | Supporting Documents | 19 |

SECTION A: COVER LETTER

[DD] February 2026

The Executive Secretary
Benguela Current Convention (BCC) Secretariat
No. 1 Strand Street
P/Bag 5031
Swakopmund, Namibia

Re: Expression of Interest – Revamping and Re-Designing of the BCC Website

Dear Sir/Madam,

I, Job Angula, the Principal Consultant and sole proprietor of Job Angula Technology Consulting, hereby submit this Expression of Interest in response to the call for the design, development, implementation, and hosting of the Benguela Current Convention (BCC) website.

Job Angula Technology Consulting is a Namibian-based technology consulting firm specialising in custom web application development, website design, content management systems, and digital solutions for organisations across Southern Africa. We have a demonstrated track record of delivering modern, responsive, and user-friendly web platforms for both private and public sector clients.

We understand that the BCC requires a website that is interactive, modern, and reflective of its identity as the world’s first intergovernmental Convention based on a multi-sectoral approach to Large Marine Ecosystem ocean governance. We are confident that our expertise in building custom, tailor-made content management systems and modern web applications positions us uniquely to deliver a solution that meets and exceeds the BCC’s expectations.

Our approach centres on building a bespoke Content Management System specifically engineered for BCC’s operational needs – enabling your Secretariat staff to independently manage bilingual content (English and Portuguese), upload documents, manage media, and maintain the website without requiring technical expertise. This custom approach eliminates the security vulnerabilities and bloat associated with off-the-shelf CMS platforms while providing exactly the features BCC needs.

We are committed to delivering a high-quality, secure, and fully functional website within the stipulated timelines, and to providing reliable hosting and maintenance services for the three-year contract period.

We look forward to the opportunity to contribute to the BCC’s digital transformation and enhanced stakeholder engagement.

Yours faithfully,

___________________________

Job Angula Principal Consultant
Job Angula Technology Consulting cc

SECTION B: COMPANY PROFILE

1. About the Firm

Job Angula Technology Consulting is a Namibia-registered technology consulting firm founded and led by Job Angula, a seasoned full-stack software developer and technology consultant. The firm specialises in custom web development, application design, and digital solutions for organisations seeking purpose-built technology platforms.

Operating from Windhoek, Namibia, the firm serves clients across the Southern African region, with particular expertise in developing solutions for organisations that require robust, secure, and user-friendly digital platforms.

2. Core Competencies

| 🌐 Web Development | 🎨 UI/UX Design | 💻 Custom CMS |
| --- | --- | --- |
| Custom websites & web applications | User-centred design for intuitive interfaces | Purpose-built content management systems |

| ☁️ Cloud Hosting | 🔒 Security | 🌍 Multilingual |
| --- | --- | --- |
| Reliable infrastructure & server management | Data protection & cyber security | Bilingual/multilingual web solutions |

3. Principal Consultant

Job Angula – Principal Consultant & Lead Developer Full-stack web developer and technology consultant with extensive experience in designing and developing web-based solutions for diverse clients. Technical proficiency spans front-end design, back-end development, database architecture, server administration, and cloud hosting. Key Skills: HTML5, CSS3, JavaScript, React/Next.js, Python, Node.js, PostgreSQL, REST APIs, AWS, DigitalOcean, Web Security, WCAG 2.1 Accessibility

4. Specialist Subcontractors

For specialised deliverables, Job Angula Technology Consulting engages trusted subcontractors:

| Role | Responsibility |
| --- | --- |
| UI/UX Designer | Visual design concepts, wireframes, and prototyping |
| Content Strategist | Content architecture, migration planning, and information design |
| QA/Testing Specialist | Cross-browser testing, performance testing, and quality assurance |
| Portuguese Language QA | Linguistic quality assurance for the Portuguese interface |

5. Business Details

| Detail | Information |
| --- | --- |
| Business Name | Job Angula Technology Consulting |
| Principal | Job Angula |
| Location | Windhoek, Namibia |
| Phone | +264 81 416 2526 (WhatsApp only) |
| Email | info@angulaconsulting.com |
| Website | www.angulaconsulting.com |
| Registration | CC/2015/05677 |

SECTION C: TECHNICAL PROPOSAL

1. Understanding of the Terms of Reference

The Benguela Current Convention (BCC) is a pioneering intergovernmental organisation established by Angola, Namibia, and South Africa to promote integrated management and sustainable development of the Benguela Current Large Marine Ecosystem. As the first convention in the world based on a multi-sectoral approach to Large Marine Ecosystem ocean governance, BCC occupies a unique and prestigious position in the global marine conservation landscape.

The BCC Secretariat communicates with a diverse stakeholder base – including policy makers, administrators, technocrats, academics, students, the private sector, and the general public – in both English and Portuguese. A modern, professional website is central to this communication mandate.

Core Requirements Identified:

| 🌐 Website Revamp Modern, interactive redesign reflecting BCC’s identity | 💬 Bilingual Platform Full English & Portuguese support with seamless switching |
| --- | --- |
| ⚙️ Custom CMS Intuitive system for Secretariat staff to manage content independently | 📁 Document Repository Secure, searchable repository for reports and policy documents |
| 🤝 Stakeholder Engagement Social media integration, newsletter, and interactive features | ☁️ Hosting & Maintenance Reliable 3-year hosting for BCC website and BCLME RIIMS |
| 🎓 Training & Handover Comprehensive staff training with user manuals | 🔒 Compliance Data protection and WCAG 2.1 accessibility standards |

2. Proposed Technical Approach

2.1 Why a Custom CMS?

Rather than relying on off-the-shelf platforms such as WordPress or Drupal, we propose building a bespoke Content Management System specifically engineered for BCC’s needs. This approach offers significant advantages:

| Factor | Custom CMS (Our Approach) | Off-the-shelf (WordPress) |
| --- | --- | --- |
| Security | Minimal attack surface; no known public exploits | Frequent target of automated attacks; thousands of known vulnerabilities |
| Performance | Lean codebase; only features BCC needs | Bloated with unused features and plugins |
| Tailored UX | Admin interface designed for BCC staff workflows | Generic admin panels requiring adaptation |
| Maintenance | No dependency on third-party plugin updates | Constant plugin and core updates required |
| Ownership | BCC owns 100% of the code | Dependent on open-source community |
| Bilingual | Native dual-language architecture from ground up | Relies on third-party translation plugins |

2.2 Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Front-end | HTML5, CSS3, React / Next.js | Modern, fast, responsive UI with excellent SEO |
| Back-end | Node.js / Python (Django) | Robust, scalable server-side framework |
| Database | PostgreSQL | Enterprise-grade; excellent for multilingual content |
| CMS Admin | Custom-built dashboard | Intuitive interface tailored to BCC workflows |
| Hosting | Cloud VPS (AWS / DigitalOcean) | High availability; data centres near Southern Africa |
| CDN | Cloudflare | Global content delivery for fast page loads |
| Security | SSL + WAF + CSP Headers | HTTPS encryption and web application firewall |
| Analytics | Built-in + Google Analytics | Hit counter and detailed traffic analytics |

2.3 Three Design Concepts

As required, we will deliver three distinct design concepts for BCC’s consideration:

Concept 1: “Ocean Authority” A bold, authoritative design with deep ocean blues and clean lines. Emphasises BCC’s role as a serious intergovernmental body. Features large hero imagery of the Benguela Current ecosystem, structured navigation, and a formal yet accessible layout.

Concept 2: “Living Ecosystem” A vibrant, dynamic design inspired by the marine biodiversity of the BCLME. Uses rich photography, animated ocean elements, and a colour palette drawn from the sea. Interactive maps and visual storytelling are central features.

Concept 3: “Connected Shores” A warm, collaborative design emphasising the partnership between Angola, Namibia, and South Africa. Features the three nations’ colours as accent tones within BCC’s brand palette. Clean, minimal layout with emphasis on readability and accessibility.

All three concepts will be fully responsive (desktop, tablet, mobile), compliant with WCAG 2.1 accessibility standards, and reflective of BCC’s corporate identity.

2.4 Key Features & Functionality

💬 Bilingual Architecture [EN/PT] Language toggle in header; side-by-side content editing; SEO-friendly URL prefixes (/en/, /pt/)

⚙️ Custom CMS [Admin Panel] WYSIWYG editor, media library, menu manager, role-based access, content scheduling, revision history

📁 Document Repository [Secure] Categorised library with search/filter, access controls, bulk upload, download tracking

📰 News & Events [Dynamic] Article publishing, events calendar, conference/meeting registration functionality

📧 Newsletter [Mailing List] Subscription with email verification, subscriber management, SendGrid/Mailchimp integration

📱 Social Media [Integration] Live feed widgets, share buttons, Open Graph meta tags for Facebook, LinkedIn, Instagram, YouTube, X, TikTok

📝 Sub-pages & Forms [Dynamic] Template-based page creation for projects, tenders, job applications; custom forms builder

📊 Analytics [Built-in] Visitor dashboard with geographic data, exportable reports, Google Analytics integration

🔍 Search [Full-text] Cross-content search with filters by type, language, date; search analytics

2.5 Content Migration Strategy

| 1 AUDIT | 2 PRIORITISE | 3 MIGRATE | 4 VERIFY | 5 REDIRECT |
| --- | --- | --- | --- | --- |

- Step 1 – AUDIT: Catalogue all existing content (pages, documents, images, media)

- Step 2 – PRIORITISE: Work with BCC to identify content to migrate, update, or retire

- Step 3 – MIGRATE: Transfer all approved content with proper categorisation

- Step 4 – VERIFY: Cross-check migrated content for accuracy and completeness

- Step 5 – REDIRECT: Implement URL redirects to preserve SEO and prevent broken links

2.6 Security Measures

- ✓ SSL/TLS encryption (HTTPS) on all pages

- ✓ Web Application Firewall (WAF) via Cloudflare

- ✓ Regular automated security scans

- ✓ Input validation and sanitisation against SQL injection and XSS

- ✓ Secure authentication with password hashing (bcrypt)

- ✓ Role-based access control for CMS users

- ✓ Automated daily backups with off-site storage

- ✓ DDoS protection via Cloudflare

- ✓ Content Security Policy (CSP) headers

- ✓ Regular security patches and updates

2.7 Hosting Architecture

The BCC website and BCLME RIIMS will be hosted on a high-availability cloud infrastructure:

| Component | Specification |
| --- | --- |
| Primary Server | Cloud VPS – 4+ vCPUs, 8GB+ RAM, SSD storage |
| Database | Managed PostgreSQL with automated backups |
| CDN | Cloudflare for global delivery and DDoS protection |
| Backups | Daily automated, 30-day retention, geographically separate |
| Uptime SLA | 99.9% uptime guarantee |
| Monitoring | 24/7 server monitoring with automated alerts |

2.8 Training & Handover

| Training Component | Description | Duration |
| --- | --- | --- |
| CMS Administration | Creating/editing pages, managing documents, publishing news | 1 day |
| Media Management | Uploading and organising images, videos, and documents | 0.5 day |
| User & Access Mgmt | Managing user accounts and roles | 0.5 day |
| Analytics & Reporting | Using the analytics dashboard and generating reports | 0.5 day |
| Troubleshooting | Common issues and how to resolve them | 0.5 day |

Deliverables: Comprehensive User Manual (printed & digital PDF), video tutorials for key CMS functions, quick-reference guide, and ongoing email/phone support during the 3-year hosting period.

3. Implementation Methodology

Our implementation follows an Agile-inspired methodology with structured phases and regular client feedback:

| 1 | Discovery & Planning Weeks 1–2 ▸ Inception meeting with BCC Secretariat ▸ Audit of current website structure, content, and functionality ▸ Stakeholder requirements gathering ▸ Content inventory and migration planning ▸ Technical architecture design ▸ Inception Report delivery |
| --- | --- |

| 2 | Design Weeks 3–5 ▸ Development of three design concepts ▸ Presentation to BCC for review and selection ▸ Refinement of selected design ▸ Responsive layouts for desktop, tablet, mobile |
| --- | --- |

| 3 | Development Weeks 5–9 ▸ Custom CMS core development ▸ Front-end development (all pages and templates) ▸ Bilingual architecture implementation ▸ Document repository, newsletter, social media, forms, analytics modules |
| --- | --- |

| 4 | Migration & Testing Weeks 9–11 ▸ Content migration from existing website ▸ Functionality, speed, responsiveness, and security testing ▸ User acceptance testing with BCC staff ▸ Bug fixes and refinements |
| --- | --- |

| 5 | Launch & Training Weeks 11–12 ▸ Final deployment to production servers ▸ DNS migration, SSL setup, URL redirects ▸ Staff training sessions (3 days in Swakopmund) ▸ User manual and technical documentation delivery |
| --- | --- |

| 6 | Hosting & Maintenance Years 1–3 ▸ 24/7 server monitoring and security patches ▸ Monthly maintenance and quarterly performance reports ▸ Visitor analytics reports on request ▸ Ongoing technical support via email and phone |
| --- | --- |

SECTION D: WORK PLAN

The following detailed work plan outlines tasks and deliverables across the 12-week development phase and the subsequent 3-year hosting period.

| Timeline | Activity | Deliverable |
| --- | --- | --- |
| Week 1 | Inception meeting; stakeholder consultation; website audit | Inception Report |
| Week 2 | Requirements finalisation; content inventory; architecture planning | Requirements Document |
| Week 3 | Wireframe development; design concept 1 | Wireframes |
| Week 4 | Design concepts 2 and 3 | Three Design Concepts |
| Week 5 | Design presentation; feedback; refinement and approval | Approved Final Design |
| Week 6 | CMS core development; database design; bilingual setup | Progress Report |
| Week 7 | Front-end development; page templates; responsive layouts | Progress Report |
| Week 8 | Document repository; newsletter; social media integration | Progress Report |
| Week 9 | Forms, registration, analytics modules; CMS admin completion | Progress Report |
| Week 10 | Content migration; internal testing and QA | Migration & Test Report |
| Week 11 | User acceptance testing; bug fixes and refinements | UAT Sign-off |
| Week 12 | Deployment; DNS migration; staff training; documentation | Live Website; Manuals |
| Months 4–36 | Hosting, maintenance, security updates, and support | Monthly/Quarterly Reports |

Visual Project Timeline

| Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Discovery & Planning |  |  |  |  |  |  |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |  |  |  |  |  |  |
| Development |  |  |  |  |  |  |  |  |  |  |  |  |
| Migration & Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Launch & Training |  |  |  |  |  |  |  |  |  |  |  |  |
| Hosting & Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |

Reporting: Bi-weekly progress reports submitted to the Manager: Marketing & Communication and Manager: Data and Information Management, with oversight from the Executive Secretary.

SECTION E: FINANCIAL PROPOSAL

The financial proposal separates professional fees from other costs related to the assignment, as stipulated in the Terms of Reference. All amounts are in Namibian Dollars (NAD).

1. Professional Fees

| No. | Description | Amount (NAD) |
| --- | --- | --- |
|  | Discovery & Planning |  |
| 1.1 | Inception meeting and stakeholder consultation | 5,000.00 |
| 1.2 | Current website audit and requirements analysis | 8,000.00 |
| 1.3 | Content inventory and migration planning | 5,000.00 |
|  | Subtotal: Discovery & Planning | 18,000.00 |
|  | Website Design |  |
| 2.1 | Three (3) design concepts (wireframes + mockups) | 20,000.00 |
| 2.2 | Design refinement and responsive layouts | 8,000.00 |
|  | Subtotal: Design | 28,000.00 |
|  | Website Development |  |
| 3.1 | Custom CMS development (admin panel, editors, media library) | 35,000.00 |
| 3.2 | Front-end development (pages, templates, responsive) | 20,000.00 |
| 3.3 | Bilingual architecture (English/Portuguese) | 8,000.00 |
| 3.4 | Document repository module | 8,000.00 |
| 3.5 | Newsletter/mailing list module | 5,000.00 |
| 3.6 | Social media integration | 3,000.00 |
| 3.7 | Forms, registration, and sub-page creation module | 7,000.00 |
| 3.8 | Visitor analytics module | 5,000.00 |
| 3.9 | Search functionality | 3,000.00 |
|  | Subtotal: Development | 94,000.00 |
|  | Content Migration & Testing |  |
| 4.1 | Content migration from existing website | 8,000.00 |
| 4.2 | Quality assurance, testing, and bug fixing | 7,000.00 |
| 4.3 | Security testing and hardening | 3,000.00 |
|  | Subtotal: Migration & Testing | 18,000.00 |
|  | Training & Handover |  |
| 5.1 | Staff training (3 days on-site in Swakopmund) | 8,000.00 |
| 5.2 | User manual and tutorials | 4,000.00 |
| 5.3 | Final technical documentation | 3,000.00 |
|  | Subtotal: Training & Handover | 15,000.00 |
|  | TOTAL PROFESSIONAL FEES | 173,000.00 |

2. Other Costs

| No. | Description | Amount (NAD) |
| --- | --- | --- |
| 6.1 | Cloud hosting – BCC Website (Year 1) | 12,000.00 |
| 6.2 | Cloud hosting – BCC Website (Year 2) | 12,000.00 |
| 6.3 | Cloud hosting – BCC Website (Year 3) | 12,000.00 |
| 6.4 | Cloud hosting – BCLME RIIMS (Year 1) | 8,000.00 |
| 6.5 | Cloud hosting – BCLME RIIMS (Year 2) | 8,000.00 |
| 6.6 | Cloud hosting – BCLME RIIMS (Year 3) | 8,000.00 |
| 6.7 | Domain and SSL certificates (3 years) | 3,000.00 |
| 6.8 | CDN service – Cloudflare (3 years) | 0.00 |
| 6.9 | Monthly maintenance & security (36 months x NAD 500) | 18,000.00 |
| 7.1 | Travel to Swakopmund (2 trips) | 6,000.00 |
| 7.2 | Accommodation (6 nights) | 6,000.00 |

|  | TOTAL OTHER COSTS | 93,000.00 |
| --- | --- | --- |

3. Summary

Budget Allocation Overview Professional Fees: NAD 173,000 (65%) │ Hosting & Maintenance: NAD 81,000 (30%) │ Travel: NAD 12,000 (5%)

| Professional Fees | 65%. |
| --- | --- |
| Hosting (3 Yrs) | 30%. |
| Travel | 5%. |

| Professional Fees | NAD 173,000.00 |
| --- | --- |
| Other Costs (Hosting, Maintenance, Travel) | NAD 93,000.00 |
| TOTAL (VAT Exclusive) | NAD 266,000.00 |
| GRAND TOTAL (VAT Exclusive) | NAD 266,000.00 |

SECTION F: REFERENCES

Reference 1: Angula Consulting Website Project: Design and development of the Angula Consulting corporate website URL: www.angulaconsulting.com Description: Full design and development of a professional consulting firm website showcasing services, portfolio, and contact capabilities. Built with modern responsive design principles and optimised for performance and SEO. Year: 2025

Reference 2: OndyPOS Website & System Project: Design and development of the OndyPOS point-of-sale system and website URL: www.ondypos.com Description: Full-stack development of OndyPOS, a comprehensive point-of-sale and inventory management web application, along with its marketing website. Demonstrates expertise in custom application development, database design, user authentication, and intuitive admin interfaces – skills directly transferable to the BCC custom CMS requirement. Year: 2025

Reference 3: GovRecruit Namibia Website Project: Design and development of the GovRecruit Namibia platform URL: http://govrecruit-namibia-frontend-1769259342.s3-website.af-south-1.amazonaws.com/ Description: Design and development of the GovRecruit Namibia platform, a web-based government recruitment and job application system. Involved building user-facing pages, application submission forms, document upload functionality, and an administrative back-end – directly relevant to BCC’s requirement for sub-pages for job applications, tender submissions, and conference registrations. Year: 2025

This proposal is submitted by Job Angula Technology Consulting in response to the BCC Call for Expression of Interest for the Revamping and Re-Designing of the BCC Website, February 2026.